Early Start: Day 0	Duration: 3	Early Finish: Day 3
Task: A
Late Start: Day 0	Float: 0	Late Finish: Day 4

Early Start: Day 3	Duration: 4	Early Finish: Day 7
Task: B
Late Start: Day 4	Float: 1	Late Finish: Day 8

Early Start: Day 3	Duration: 2	Early Finish: Day 5
Task: C
Late Start: Day 4	Float: 1	Late Finish: Day 6