## Discounts Card project Estimation:

Time:
phase 1 : 1 month ( meeting with the customer and sponsor to gather requirements – Document all necessary information)
Phase 2 : 1.5month ( write project charter – hire and build development team – write all necessary plans (WBS – Estimation - Risk Management – Scheduling) – making deals with companies to join our app)
Phase 3: 3-6 months (Develop mobile application – set up server – build a website – write documentation)
Phase4: 3 months ( Deployment – write feedback document – write documentation about the project – write improvement proposal).
Total: 1 year.

Cost:
phase 1: 15,000 EGP. ( Salaries: Project Manager – buying needed tools)
Phase 2: 50,000 EGP. ( Salaries: Project Manager , Team Leader, HR Manager - purchasing:	PCs - Host - Subscription)
Phase3: 300,000 EGP ( Salaries: Managers – 4 developers – employees in the company)
phase 4: 180,000 EGP. ( Salaries: Managers – operations team ( 1 member). )
Total: 545,000 EGP.

Assumptions list:
1- Making a deal with a company to join our app (3 – 5 days).