Keep satisfied:	Manage closely: / Users of the app. / Sponsor of the project. / Companies that offer the discounts. / Project team.
Monitor : / competitors	Keep informed:

Stakeholders	Unaware	Resistant	Neutral	Supportive	Leading
Users of the app.				C	D
Sponsor of the project.					C
Companies that offer the discounts.				C D
Project team.					C
competitors		C	D

Message / purpose	Responsibility	Audience	Medium	Contents	Frequency / Timing
Updates	PM	App users	Email	New features	Occasionally
Team Status	PM	Team	Meeting	Issues, risks	weekly
Competitors	PM	Competitors	Meeting	Issues, risks	weekly